## Slide 1: Software Development: Agile
Rylan Champion

## Slide 2: Agile: Scrum
Roles:
Product Owner
Scrum Master
Developers
Testers

## Slide 3: SCRUM MASTER
The Scrum Master implements scrum processes and organizes events.
Should be a fellow team member and friend, helping others with difficulties throughout the entire development proccess
Coaches the development team on scrum requirements and how to be self sufficient
Writes the Scrum retrospective and review.

## Slide 4: Product owner
Builds the product backlog and keeps it maintained.
Interacts with shareholders, customers, and other outside sources with information to produce a better product.
Helps maximize work done by development team.
Creates user stories based on design requirements

## Slide 5: Tester
Works with the Product Owner so that the product meets requirements.
Proactively giving advice on how to not create errors.
Provides feedback and helps the development team.
Tests the product.

## Slide 6: Developers
Each needs to be accountable for their work.
Should have most if not all skills necessary to build the product.
Should be ready to help or ,on the other end, ask for help with any challenges that prevent progress.

## Slide 7: Phases of each Agile Sprint
1- 4 week sprint phases:
Input from the customer or shareholders to the Product Owner.
Sprint Planning Meeting (Rolling Wave Planning phase): High level plan to define the vision and the scope of the product.
Product backlog
Daily 15 min stand up meetings
Sprint review
Repeat until product is completed or time runs out. Hopefully the ladder

## Slide 8: WATERFALL METHOD PHASES
Gathering and analysis
System Design
Implementation
Integration and Testing
Deployment
Maintenance

## Slide 9: Waterfall or agile
Waterfall:
Since waterfall is fairly structured you usually start with a well made and easy to follow road map for the project.
You have a more predictable future thus knowledge of foreseeable deadlines.
Each phase is specific letting you know when one phase is completed and what needs to be done.
Less client involvement so less changes and unexpected requirement shifts.
Agile:
Agiles flexibility allows for easier changes through the development process if that is required.
Since the project is done in sprint, there are more deliveries or prototypes, or examples of the project coming up and what is being made.
Since you are also in constant feedback from shareholders the product will meet the necessary requirements when it is completed.
With regular testing bugs or errors can be fixed early in the development process.

## Slide 10: Which is better?
Honestly it all depends on the company and what is the project.
If you want an easy and well thought out project where the only goal is to just make the project and get it shipped out then go with waterfall.
If you want a process where you can test and create a project that is perfect for the clients, shareholders, and customers with testing done many times throughout the process than go with agile.

## Slide 11: Sources
Cobb, C. G. (2015).The Project Manager's Guide to Mastering Agile: Principles and Practices foran Adaptive Approach(1st ed.) [E-book]. Wiley. https://web-a-ebscohost-com.ezproxy.snhu.edu/ehost/detail?sid=21c441a4-afd1-457d-bb57-c02a5eb26d5e@sdc-v-sessmgr02&vid=0&format=EB&lpid=lp_73&rid=0#AN=937009&db=nlebk
SDLC Tutorial - Tutorialspoint. (2021). Tutorialspoint.https://www.tutorialspoint.com/sdlc/index.htm